## Slide 1
6
5
2
4
3
1
2
9
4
3
8
2
REALTIME MULTIPLAYER
SUDOKU
PLATFORM
Production Engineering Roadmap
End-to-End Architecture Overhaul · 14 Engineering Phases
Node.js
TypeScript
Redis
PostgreSQL
Socket.IO
Docker

## Slide 2
What Exists Today
A functional foundation — but with critical engineering gaps that prevent production deployment
Frontend
React.js application
Socket.IO client
JWT Auth context
Public matchmaking page
Private room flow
Leaderboard UI
Single-player mode
Backend
Node.js + Express
Socket.IO server
bcrypt password hashing
JWT login / register
Sudoku generator API
Leaderboard controller
Room controller
Database
MongoDB + Mongoose
User model
Room model (TTL)
Leaderboard collection
Match history
Player stats
Room persistence
✓ Already stronger than a standard CRUD project — real auth, realtime multiplayer, leaderboard, persistent rooms

## Slide 3
The 6 Critical Flaws
Why the current implementation cannot go to production as-is
01
Client-Trusted Identity
Server accepts userId from socket payload — easily spoofed by any user
02
JWT in localStorage
Tokens XSS-exposed in localStorage; client decodes its own auth state
03
Tight Coupling
gameSocket.js owns matchmaking + game + DB + leaderboard in one God Object
04
In-Memory State
waitingPlayer & socketRoomMap are process-local — breaks the instant you scale
05
5 Sources of Truth
State split across socket memory, Mongo, frontend, localStorage, auth context
06
Stats Coupled to Socket
updateUserStats() called directly inside socket disconnect handler

## Slide 4
Flaws 01 & 02 — Security Failures
Identity is the most critical trust boundary in any competitive multiplayer system
FLAW 01 · Client-Trusted Identity
// PublicMatch.jsx
socket.emit('find_match', { userId: user?.id })
// CreatePrivateRoom.jsx — DIFFERENT FIELD!
socket.emit('create_room',{ userId: user?._id })
Server trusts identity entirely from client payload
user?.id vs user?._id — already inconsistent across files
Any user can send another user's ID and steal wins
Leaderboard updates attributed to wrong user silently
FIX: derive user from socket.data after server-side JWT verify
FLAW 02 · JWT in localStorage
POST /login → server returns JWT token
↓
localStorage.setItem('token', jwt)
↓
jwtDecode(token) → client sets user state
↓
Client controls its own auth state ⚠
XSS attack can steal tokens directly from localStorage
No token rotation — long-lived exposure window
Client decides its own identity — server has no control
FIX: httpOnly cookies + access + refresh token flow

## Slide 5
Flaw 03 — Tight Coupling in gameSocket.js
One file owns every responsibility in the realtime path — the God Object antipattern
gameSocket.js
Matchmaking Queue
Room Creation Logic
Private Room Join
Disconnect / Forfeit
Move Submission
Winner Detection
Leaderboard Update
Socket-User Mapping
Timer Management
Memory State Maps
WHY THIS IS BAD
Cannot unit-test one feature without risking all others · One bug cascades through every realtime flow · Impossible to reason about — 500+ lines of mixed concerns · Adding any feature means reading the whole file

## Slide 6
Flaws 04 & 05 — Why It Cannot Scale Horizontally
In-memory state is process-local — every instance is completely blind to every other
Load Balancer
↙
↘
Server Instance A
waitingPlayer = UserX ← in process memory
socketRoomMap = { 'sk_A1': 'room_42' }
rooms = ['room_42'] ← only in this process
ALL STATE IS LOCAL TO THIS PROCESS
Inaccessible to any other server instance
Server Instance B
waitingPlayer = null ← knows nothing
socketRoomMap = {}
rooms = [] ← completely empty
COMPLETELY BLIND TO INSTANCE A
UserY arrives here — will never match UserX
RESULT: UserX waits on Instance A. UserY connects to Instance B. Each server has its own waitingPlayer — they never pair.
Rooms fragment. Reconnects fail. Broadcasts only reach sockets on the same process. MATCHMAKING IS BROKEN.

## Slide 7
Current Architecture — The Problem Visualised
Single process · client-trusted auth · God Object for all realtime logic · no shared state
React
Frontend
JWT in localStorage
Client decodes token
userId in socket emit
Socket.IO client
Auth context
Pages / components
→
Node.js Backend
Express HTTP · /auth /leaderboard /sudoku /rooms
⚠ gameSocket.js — GOD OBJECT
Matchmaking queue (in-memory)
Room create / join / leave logic
Game move validation
Winner detection
Stats DB write inside socket
Disconnect / forfeit handling
→
MongoDB
Users
Rooms (TTL)
Leaderboard
Match History
⚠ PROCESS
MEMORY
waitingPlayer
socketRoomMap
Socket.IO rooms

## Slide 8
Target Architecture — Production-Grade Platform
Modular monolith · Redis shared state · PostgreSQL · Horizontally scalable
React + TypeScript Frontend
↓
Load Balancer
↓
Server A · Server B · Server C
↓
Socket.IO Redis Adapter
↓
Redis (Queue · Rooms · Cache · Pub/Sub)
↓
PostgreSQL + Prisma ORM
Backend Modules
Auth Module
Game Module
Matchmaking Module
Leaderboard Module
Daily Challenge Module
Infrastructure
Zod Validation
Winston Logger
Rate Limiter (Redis)
Error Handler
Socket Auth Middleware
Redis: Matchmaking queue · Active room snapshots · Online presence · Rate counters · Leaderboard cache · Pub/Sub · Socket.IO adapter

## Slide 9
Final Tech Stack & Design Decisions
Every choice is a deliberate tradeoff — not a default
LANGUAGE
TypeScript
Type safety catches payload mismatches before runtime — critical during a large-scale refactor
DATABASE
PostgreSQL + Prisma
Game data is relational — users, matches, ratings, moves need joins and transactions
CACHE / QUEUE
Redis
Shared transient state — matchmaking queue, rooms, pub/sub — must live outside the process
ARCHITECTURE
Modular Monolith
One deployment, clean internal domains — same modularity as microservices, far lower operational cost
VALIDATION
Zod
Runtime schema enforcement on every socket event and HTTP endpoint — no silent trust of client input
FRONTEND STATE
Zustand + Context
Feature-local game state in Zustand; cross-cutting auth in Context — no unnecessary re-renders

## Slide 10
14-Phase Engineering Roadmap
Ordered to minimise chaos — each phase builds the foundation for the next
P0
Audit + Cleanup
Foundation
P1
TypeScript
Foundation
P2
Modular Monolith
Architecture
P3
Security Hardening
Architecture
P4
PostgreSQL+Prisma
Data
P5
Redis
Scale
P6
Auth. Game Engine
Core
P7
Daily Challenge
Feature
P8
Hint Engine
Feature
P9
Frontend Refactor
Frontend
P10
Testing
Quality
P11
Load Testing
Quality
P12
Observability
Prod
P13
DevOps + CI/CD
Prod
P14
Docs + Demo
Placement

## Slide 11
P0
Phase 0 — System Audit + Cleanup
You cannot refactor what you don't fully understand
GOAL · Document the exact current state before touching any code
TASKS
Remove committed node_modules, fix .gitignore
Document current HTTP request + response flow
Document Socket.IO event lifecycle end-to-end
Map in-memory state vs MongoDB-persisted state
Identify all client trust boundary violations
List all scaling blockers and security gaps
Draw current architecture diagram
Produce known-issues document
OUTPUT
Clean repository baseline
Architecture flow document
Known-issues list
Audit report
WHY THIS PHASE EXISTS
Jumping into refactoring without mapping the system guarantees reproducing the same bugs in a new folder. Every phase after this depends on what Phase 0 reveals.

## Slide 12
P1
Phase 1 — TypeScript Foundation
Type safety is the safety net you need before a large-scale refactor
GOAL · Introduce TypeScript across frontend and backend before any structural changes
TASKS
Install typescript, ts-node, tsconfig.json for backend
Add @types/node, @types/express, @types/socket.io
Convert backend .js files to .ts incrementally
Convert frontend .jsx to .tsx
Create shared/types/ for socket payload definitions
Define API response, room, and game state types
Enforce noImplicitAny in tsconfig strict mode
Add ts build step to CI pipeline
OUTPUT
Typed backend
Typed frontend
Shared socket contracts
Type-safe refactoring baseline
WHY THIS PHASE EXISTS
TypeScript catches the bugs most likely in a large refactor: wrong payload shapes, undefined properties, mismatched socket event names. Without it, Phases 2–5 are much more dangerous.

## Slide 13
P2
Phase 2 — Modular Monolith Refactor
Turn a chaotic codebase into clean, domain-driven architecture
GOAL · Decompose the God Object into ownable domain modules
TASKS
Create src/ directory structure and migrate all files
Create modules/auth/ (controller, service, repository)
Create modules/game/ (engine, validator, service)
Create modules/matchmaking/ (queue, pairing logic)
Create modules/leaderboard/ (aggregation, stats)
Create modules/daily-challenge/ (pipeline, scheduler)
Split gameSocket.js into game.socket + matchmaking.socket
Create infrastructure/ for db, redis, sockets, logger
OUTPUT
Clean domain ownership
Modular testable services
Separated socket concerns
Scalable folder structure
WHY THIS PHASE EXISTS
The God Object means one change can break unrelated flows. Domain modules give each concern a single owner — the foundational requirement before adding Redis, PostgreSQL, or any new feature safely.

## Slide 14
P3
Phase 3 — Security Hardening
Fix trust boundaries — the single most critical production requirement
GOAL · Stop trusting the client for anything security-critical
TASKS
Remove userId from all socket event payloads
Add socket auth middleware — verify JWT at connect time
Store verified identity in socket.data.userId
Move JWT to httpOnly secure cookies
Implement refresh token endpoint and rotation logic
Add Zod validation on every socket event payload
Add Zod validation on every HTTP API route
Implement rate limiting on auth endpoints and socket events
Fix user._id vs user.id inconsistency across codebase
OUTPUT
Server-derived identity
Validated payloads
Secure httpOnly auth
Rate-limited endpoints
WHY THIS PHASE EXISTS
In any competitive multiplayer system, the client is adversarial. Fake identity in socket payloads can corrupt leaderboards, claim false wins, and hijack rooms. This phase removes that entire attack surface.

## Slide 15
P4
Phase 4 — PostgreSQL + Prisma Migration
Game data is relational — stop using the wrong database
GOAL · Replace MongoDB with PostgreSQL for all durable structured data
TASKS
Provision PostgreSQL via Docker compose
Install Prisma and initialise the schema
Design tables: users, matches, rooms, moves
Design tables: daily_challenges, ratings, leaderboard_entries
Add foreign keys and indexes on all query paths
Add transactions for match completion + stats updates
Migrate existing User and Leaderboard data
Update all repositories to use Prisma client
Add connection pooling configuration
OUTPUT
Relational data model
Transactional integrity
Indexed query paths
Type-safe Prisma client
WHY THIS PHASE EXISTS
Match history, ratings, leaderboards, and daily puzzles form a naturally relational graph. MongoDB's flexibility was never needed — only its downsides remain: no joins, no transactions. PostgreSQL fixes both.

## Slide 16
P5
Phase 5 — Redis Integration
Move all shared transient state out of process memory
GOAL · Externalise realtime state to enable true horizontal scaling
TASKS
Set up Redis via Docker compose
Move matchmaking queue to Redis sorted set
Move active room snapshots to Redis hashes
Move online presence and heartbeat to Redis
Move rate-limit counters to Redis
Install and configure @socket.io/redis-adapter
Add Redis Pub/Sub for cross-instance event broadcasts
Add leaderboard cache with TTL-based invalidation
Add game timer synchronisation across instances
OUTPUT
Shared matchmaking queue
Distributed room state
Cross-instance Socket.IO
Cached leaderboard reads
WHY THIS PHASE EXISTS
This is the phase that makes horizontal scaling possible. Without Redis, adding a second server immediately breaks matchmaking. With it, every server instance sees the same queue and the same active rooms.

## Slide 17
P6
Phase 6 — Server-Authoritative Game Engine
The server owns the board. The client only renders and sends actions.
GOAL · Centralise all game truth on the server and structurally prevent cheating
TASKS
Create GameEngine class with full board ownership
Server generates, stores, and validates all board state
Server rejects invalid moves before applying them
Server owns and broadcasts game timer to clients
Server detects completion and calculates penalties
Frontend becomes a read-only view of server events
Add reconnect recovery — restore board and timer state
Add forfeit logic on disconnect timeout
OUTPUT
Cheat-proof game state
Server-owned timers
Reconnect recovery
Authoritative outcomes
WHY THIS PHASE EXISTS
If the client owns game state, any player with browser devtools can fake a completed board. A server-authoritative engine makes cheating structurally impossible — there is nothing in client state to manipulate.

## Slide 18
P7
Phase 7 — Daily Challenge System
Turn a utility into a competitive platform with daily user retention
GOAL · One shared puzzle per day, global rankings, and streak tracking
TASKS
Build daily puzzle generation or rotation pipeline
Store daily puzzles in PostgreSQL by date and difficulty
Create daily leaderboard: time + mistakes + hints used
Add penalty scoring for mistakes and hint usage
Implement streak tracking (daily and participation)
Add cron job for daily puzzle rotation
Cache current daily puzzle in Redis for fast delivery
Build daily challenge UI with global rankings page
OUTPUT
Daily competitive ecosystem
Streak mechanics
Global daily rankings
Scheduled puzzle pipeline
WHY THIS PHASE EXISTS
Daily challenges give users a reason to return every day. They demonstrate product thinking beyond engineering: retention design, competitive fairness, and the ability to build scheduled, stateful production systems.

## Slide 19
P8
Phase 8 — Advanced Hint Engine
Make hints intelligent — not just 'reveal a random cell'
GOAL · Build a 5-layer hint system that teaches actual solving strategies
TASKS
Layer 1: Conflict hint — highlight invalid placements
Layer 2: Candidate hint — show possible values for a cell
Layer 3: Elimination hint — explain why candidates are removed
Layer 4: Technique hint — name the strategy (naked pair, etc.)
Layer 5: Reveal hint — show correct value with max penalty
Add penalty scoring per hint layer and difficulty tier
Track hint usage per match for analytics and leaderboard
Expose hint stats in player profile and daily challenge
OUTPUT
5-layer intelligent hints
Penalty-weighted scoring
Algorithmic depth
Hint usage analytics
WHY THIS PHASE EXISTS
A hint engine that names solving techniques shows algorithmic depth a simple 'show answer' button never could. It doubles as a learning tool — a product story that demonstrates both engineering and product maturity.

## Slide 20
P9
Phase 9 — Frontend Architecture Refactor
Frontend complexity is about to grow significantly — structure it now
GOAL · Migrate to feature-based architecture with typed socket contracts
TASKS
Migrate to feature-based folder structure (features/ per domain)
Build shared/api/ — typed Axios abstraction layer
Build shared/socket/ — typed socket client with full event map
Migrate game + matchmaking state to Zustand
Keep auth in React Context as cross-cutting concern
Add socket reconnect logic with exponential backoff
Add loading / error / empty states for all async paths
Remove all direct socket event string literals from components
OUTPUT
Feature-based structure
Typed socket contracts
Robust reconnect logic
Decoupled API + socket layers
WHY THIS PHASE EXISTS
A flat component folder breaks past 20 screens. Feature-based architecture gives each domain room to grow independently. Typed event maps eliminate runtime surprises from mismatched socket event names.

## Slide 21
P10
Phase 10 — Testing Architecture
Without tests, every refactor risks breaking everything that came before it
GOAL · Create engineering confidence through systematic test coverage
TASKS
Install Jest, ts-jest, supertest
Unit tests: all Zod validators (auth, socket, game schemas)
Unit tests: hint engine all 5 layers plus penalties
Unit tests: ELO / rating calculation logic
Unit tests: daily puzzle scoring and streak logic
Integration tests: full auth flow (register, login, refresh)
Integration tests: room lifecycle (create, join, complete)
Socket tests: reconnect and disconnect handling
OUTPUT
Unit test suite
Integration test suite
Socket lifecycle tests
CI-runnable test baseline
WHY THIS PHASE EXISTS
Tests are not optional in a production system — they are the mechanism that lets you change Phase 3 code in Phase 8 without breaking Phase 5. Every feature addition depends on the stability of all previous phases.

## Slide 22
P11
Phase 11 — Load + Performance Testing
Your architecture is only as scalable as you can prove with actual numbers
GOAL · Validate horizontal scaling claims through measurable load tests
TASKS
Set up k6 and Artillery test suites
Simulate 500–1000 concurrent WebSocket connections
Load test matchmaking queue throughput and pairing latency
Measure WebSocket message latency at p50, p95, p99
Measure Redis operation latency under concurrent load
Profile PostgreSQL query times under realistic load
Run soak tests — sustained load for 20–30 minutes
Find and document the breaking point via stress tests
OUTPUT
Performance benchmark report
Bottleneck analysis
Concrete latency numbers
Evidence-backed scaling claims
WHY THIS PHASE EXISTS
Anyone can say 'it scales with Redis'. You want to be the engineer who shows the graph. Load testing turns 'scalable architecture' from a claim into a measurable fact with specific answers to interview questions about capacity.

## Slide 23
P12
Phase 12 — Observability + Monitoring
Production systems are always observable — yours should be too
GOAL · Make the system's internal state visible and fully debuggable
TASKS
Set up Winston structured logging in JSON format
Add request ID generation and end-to-end propagation
Log all socket events with userId and roomId context
Track metrics: room count, queue depth, error rate
Track matchmaking latency and socket disconnect rate
Add /health endpoint for load balancer health probes
Add /ready endpoint checking DB + Redis connectivity
Document alert thresholds for key failure conditions
OUTPUT
Structured JSON logging
End-to-end tracing
Health + readiness endpoints
Production-grade debuggability
WHY THIS PHASE EXISTS
When a bug occurs in production at 2am, structured logs with request IDs are your only window. They let you trace one user's failed match across 20 log lines in seconds rather than hours.

## Slide 24
P13
Phase 13 — DevOps + Deployment
A project that only runs on your laptop is not a project — it is a prototype
GOAL · Containerise everything and ship with a real CI/CD pipeline
TASKS
Dockerise backend with multi-stage build
Dockerise frontend with Nginx for static serving
Create docker-compose.yml (app + PostgreSQL + Redis)
Add GitHub Actions CI — lint + type-check + test on every PR
Add GitHub Actions CD — deploy on main branch merge
Configure dev / staging / production environments
Deploy backend to Railway or Render
Deploy frontend to Vercel or Cloudflare Pages
OUTPUT
Dockerised full stack
CI/CD on GitHub Actions
3-environment separation
One-command local dev setup
WHY THIS PHASE EXISTS
Docker + CI/CD means any engineer can clone, run, and deploy in under 5 minutes. This is the baseline expected at every serious engineering organisation. Deployment quality is part of the project story.

## Slide 25
P14
Phase 14 — Documentation + Placement Presentation
The project is not done until you can explain every decision under pressure
GOAL · Create placement-ready documentation and a rehearsed demo script
TASKS
Write architecture overview in README with diagrams
Create architecture flow diagram in draw.io or Excalidraw
Create scaling diagram: single server to multi-instance
Document all tradeoffs — PostgreSQL vs MongoDB, etc.
Prepare answers: why Node, Redis, modular monolith
Record a 3-minute demo walkthrough video
Prepare live demo: matchmaking → game → leaderboard → daily
Add load test performance numbers to README
OUTPUT
Architecture diagrams
Tradeoff documentation
Live demo script
20 interview Q&A answers
WHY THIS PHASE EXISTS
The project you built and the project you can explain are two different things. Interviewers ask: why these choices? What breaks first? How do you scale to 50,000 users? Phase 14 prepares you to answer all of them confidently.

## Slide 26
Before vs After — The Full Transformation
Every row represents an interview question you can now answer with confidence
AREA
BEFORE
AFTER
Language
✗ JavaScript (no types)
✓ TypeScript — full type safety
→
Database
✗ MongoDB (wrong data shape)
✓ PostgreSQL + Prisma ORM
→
Shared State
✗ Process memory (unshared)
✓ Redis (distributed across instances)
→
Auth Token
✗ JWT in localStorage
✓ httpOnly cookie + refresh token
→
Identity Trust
✗ Client payload (easily spoofed)
✓ Server-derived from verified JWT
→
Architecture
✗ God Object — one file owns all
✓ 5 clean domain modules
→
Horizontal Scale
✗ Single server only
✓ N instances via Redis adapter
→
Socket State
✗ In-memory, process-local
✓ Redis-backed, shared
→
Validation
✗ None on socket events
✓ Zod on every socket + API endpoint
→
Hints
✗ None
✓ 5-layer intelligent hint engine
→
Daily Challenge
✗ None
✓ Puzzle + global rankings + streaks
→
Tests
✗ None
✓ Unit + integration + socket suite
→
Deployment
✗ npm start on localhost
✓ Docker + GitHub Actions CI/CD
→

## Slide 27
Interview Readiness — Questions You Can Now Answer
These are the exact questions strong engineering interviewers ask about backend projects
Q: Why PostgreSQL over MongoDB?
→ Game data is relational — users, matches, ratings, and moves need joins and transactions. MongoDB was structurally the wrong choice from the start.
Q: How does horizontal scaling work here?
→ Redis holds all shared state. Socket.IO uses the Redis Adapter for cross-instance pub/sub. Any server instance can handle any user's connection.
Q: How do you prevent cheating?
→ Server-authoritative engine. The client sends only moves. The server validates against its canonical board. Nothing in client state can be manipulated.
Q: Why a modular monolith, not microservices?
→ Same internal separation with far lower operational cost. One deployment, one codebase, easier debugging. Microservices add unjustified complexity at this scale.
Q: How does matchmaking work at scale?
→ Players push to a Redis sorted set by ELO. A consumer pops pairs, creates rooms in Redis, and emits match_found via pub/sub.
Q: What breaks first at 10,000 users?
→ Redis throughput becomes the bottleneck. Next: Redis Cluster. PostgreSQL also needs PgBouncer connection pooling at that scale.
After 14 phases, this is no longer a sudoku project — it is a scalable realtime competitive platform.

## Slide 28
EXECUTE IN THIS ORDER
The Path to Production
TIER 1 — FOUNDATION
P0: Audit
P1: TypeScript
P2: Modular Monolith
P3: Security
TIER 2 — CORE
P4: PostgreSQL
P5: Redis
P6: Game Engine
P7: Daily Challenge
TIER 3 — QUALITY
P8: Hints
P9: Frontend
P10: Testing
P11: Load Test
TIER 4 — PRODUCTION
P12: Observability
P13: DevOps
P14: Docs + Demo
Execute this plan and you will have a system that is genuinely defensible in any senior engineering interview.